ONE PATH

Construction ERP Platform

Phase 1 Scope of Work

Client Understanding & Sign-Off Document

| Project | Fit-outs Construction ERP |
| --- | --- |

| Client | ___________________________ |
| --- | --- |

| Prepared by | One Path |
| --- | --- |

| Document date | 20 May 2026 |
| --- | --- |

| Document version | v1.0 |
| --- | --- |

| Status | Awaiting Client Signature |
| --- | --- |

# 1.  Purpose of This Document

This document sets out One Path's understanding of the Phase 1 scope for the Fit-outs Construction ERP platform. It describes every module, feature set, and deliverable included in this phase, together with the assumptions under which the work will be delivered. By signing below, the client confirms that this description accurately reflects their requirements and authorises One Path to proceed on this basis.

# 2.  Project Overview

The Fit-outs ERP is a multi-tenant, subscription-based construction management platform built to serve fit-out contracting businesses. It unifies sales, design, estimating, delivery, subcontractor management, and client communication into a single workspace — so every stakeholder, from the business owner to the on-site engineer to the end client, operates from the same source of truth.

The platform is structured into three development phases:

- Phase 1 — Core CRM & Project Foundation (this document)

- Phase 2 — Project Execution & Operational Control

- Phase 3 — Financial & Variation Control

This sign-off covers Phase 1 only. Phases 2 and 3 will be governed by separate scope documents.

# 3.  Phase 1 — Module Scope

Phase 1 delivers the foundational platform: multi-tenancy infrastructure, all user roles and permissions, the complete CRM-to-project journey, and the basic client portal. The table below lists all ten modules included in this phase with their task counts.

| # | Module | Scope Summary | API | UI |
| --- | --- | --- | --- | --- |
| 0 | Module 0 — Super Admin, Multi-Tenancy & Subscription | Tenant onboarding, subscription plan management, super admin access controls, and tenant isolation across all data. | 5 | 3 |
| 1 | Module 1 — Authentication, Roles & Granular Permissions | User login by role, per-user configurable module permissions, invitation workflow, and session management. | 7 | 3 |
| 2 | Module 2 — CRM & Lead Management | Lead intake, pipeline management, status tracking, lead-to-client conversion, follow-up scheduling, and CRM reporting. | 8 | 4 |
| 3 | Module 3 — Site Visit Module | Qualifying checklists, site visit scheduling with pinpoint location, visit reports, photo capture, and outcome recording. | 6 | 3 |
| 4 | Module 4 — Design Module | Design requests and assignments, deliverable uploads by drawing type, 3-revision limit with charge warnings, client design approval, and municipal approval tracking. | 9 | 4 |
| 5 | Module 5 — QAS & BOQ Module | BOQ creation and approval, line items with vendor quotes / labour / taxes / margins, subcontractor BOQ distribution and quote comparison, QAS calendar. | 9 | 4 |
| 6 | Module 6 — Proposal & Estimation Module | Estimation from finalised BOQ, AI-assisted proposal generation, version tracking, email submission with follow-up log, and client portal approval. | 7 | 4 |
| 7 | Module 7 — Project Creation & Basic Client Portal | Project creation from approved proposal, project detail management, client portal with dashboard, documents, and approval items. | 9 | 3 |
| 8 | Module 8 — Tasks & Calendar | Task creation and status tracking, my tasks / team tasks / calendar views, priority management, and task audit reporting. | 5 | 3 |
| 9 | Module 9 — Communication Module | Project communication threads, direct messaging between users, and system email log. | 3 | 3 |

| Total tasks in Phase 1 | 68 | 34 |
| --- | --- | --- |

# 4.  Module Descriptions & Key Features

## Module 0 — Super Admin, Multi-Tenancy & Subscription Management

The platform is multi-tenant from inception. A super admin layer sits above all client companies and manages:

- Onboarding new tenant companies with isolated data environments

- Creating and managing subscription plans that control which modules are accessible per tenant

- Suspending, reactivating, or terminating tenant accounts

- Impersonating a tenant account for support purposes (time-limited and fully logged)

Each client company operates in a completely separate workspace; no data is shared between tenants.

## Module 1 — Authentication, Roles & Granular Permissions

Every user logs in to a role-specific portal. Critically, permissions are configurable per individual user — not just per role label. This means:

- One project manager can be granted access to 3 modules; another to 5 — both carry the 'Project Manager' title

- Company admin manages a permission matrix: a checkbox grid showing every user against every module and action (view / create / edit / delete / approve)

- Roles included: Super Admin, Company Admin, Project Manager, Designer, QAS/Engineer, Finance, Subcontractor, Client

- Invitation workflow sends a setup link valid for 48 hours; user sets their own password

- Session management and idle timeout are configurable per tenant

## Module 2 — CRM & Lead Management

The sales journey begins here. Features include:

- Manual lead entry with source tracking (walk-in, referral, website, social media)

- Kanban pipeline board: New → Contacted → Qualified → Site Visit Scheduled → Won / Lost

- Status update with history log; lost leads require a reason

- Follow-up scheduling with calendar reminders for the assigned salesperson

- Appointment request sent to the client for a site visit

- Lead-to-client conversion triggered by site visit completion and first payment received

- CRM reports: conversion rates, source breakdown, pipeline performance

## Module 3 — Site Visit Module

Once a lead is qualified, the site visit is scheduled and managed within the platform:

- Admin creates qualifying checklist templates with yes/no, text, and rating question types

- Visits are scheduled with assigned staff, date/time, and a pinpoint map location

- Additional location detail fields: building name, floor, unit, access notes

- Site visit report submitted with checklist responses, notes, photos, and outcome (qualified / not qualified)

- Client receives an appointment confirmation notification

## Module 4 — Design Module

Applicable when design is part of the project scope. The design workflow covers:

- Design request creation specifying room types and special requirements

- Designer assignment by PM or admin with due date and priority

- Deliverable upload by type: floor plans, RCP, tile layout, door/window schedule, paint schedule, gypsum schedule, staircase drawings, renderings, and walkthroughs

- Version history maintained for every deliverable type

- Internal review step: designer submits, PM or admin approves before sharing with client

- Client approval workflow via portal: client approves or requests revision

- First 3 client-initiated revisions are free; a confirmation warning appears on the 4th revision notifying the client of additional charges

- Municipal and management approval tracking with reference numbers

## Module 5 — QAS & BOQ Module

The BOQ (Bill of Quantities) is the financial backbone of each project:

- BOQ created from design deliverables or direct site survey; structured as sections and subsections

- Sub-QAS users create BOQ entries; QAS Lead reviews and approves

- Line items include: description, unit, quantity, unit rate, vendor quotation, labour cost, tax, and margin

- Margin is configurable and editable until client sign-off

- BOQ sections or subsections can be sent directly to subcontractors for quotation using the same BOQ template

- Subcontractor fills in their rates within the system; responses are compared side by side

- QAS calendar displays site visits and BOQ review deadlines

## Module 6 — Proposal & Estimation Module

Once the BOQ is finalised, the proposal is generated:

- Estimation pulls BOQ line items automatically; PM adjusts margins, discounts, and tax

- AI-assisted cover letter and executive summary generated from project data — fully editable before sending

- Proposal versioning: each revision creates a new version; client always sees the current version

- Email submission with open and click tracking; follow-up schedule logged against the proposal

- Client portal approval: client approves (triggers project creation), rejects (moves to lost or revised quote), or requests revision

- Margins can differ per project; locked after client sign-off

## Module 7 — Project Creation & Basic Client Portal

Approval of a proposal automatically creates a project:

- Project inherits all proposal data: client, BOQ, scope, team

- Unique project number assigned; PM is notified

- Client portal activated with project dashboard showing: active projects, progress %, recent updates, and pending approvals

- Client can view and download their documents (proposals, designs, BOQs) from the portal

- Approval items (design sign-offs, variation approvals) surface in a dedicated pending list

## Module 8 — Tasks & Calendar

Task management for project teams:

- Tasks created with title, description, assignee, due date, priority, category, and attachments

- Status flow: Pending → In Progress → Completed / Blocked

- Views: My Tasks, Team Tasks, Pending, Completed, and Calendar (day/week/month)

- Overdue tasks highlighted and surfaced in PM view

- Task audit report for accountability tracking

## Module 9 — Communication Module

All project communication is centralised:

- Threaded project chat: all assigned users and a filtered view for clients

- Direct messaging between any two users with unread badge and search

- System email log: every automated email is tracked with delivery status; bounced emails are flagged

# 5.  Deliverables

The following deliverables will be provided upon successful completion of Phase 1:

| Deliverable | Format | Responsibility |
| --- | --- | --- |
| Deployed web application (Phase 1 modules live) | Hosted URL | One Path |
| Super admin panel with tenant and subscription management | Web application | One Path |
| Role-based user portals (Admin, PM, Designer, QAS, Finance, Subcontractor, Client) | Web application | One Path |
| CRM & Lead pipeline with full status workflow | Web application | One Path |
| Site visit module with checklist builder and location pinning | Web application | One Path |
| Design module with deliverable uploads, revision control, and client approval | Web application | One Path |
| BOQ builder with subcontractor RFQ response and comparison | Web application | One Path |
| Proposal & Estimation module with AI cover letter and email tracking | Web application | One Path |
| Project creation and basic client portal | Web application | One Path |
| Task management with calendar view | Web application | One Path |
| In-app communication threads and email log | Web application | One Path |
| Source code repository (private) | Git repository | One Path |
| Technical documentation and API reference | PDF / Confluence | One Path |
| User acceptance testing (UAT) support — up to 10 business days | Sessions | One Path + Client |
| Bug-fix period post-UAT — 30 calendar days | Support | One Path |

# 6.  What Is Not in Scope — Phase 1

The following items are explicitly excluded from Phase 1 and will be addressed in subsequent phases or via separate agreements:

- Gantt chart, resource management, and scheduling (Phase 2)

- Subcontractor progress tracking and purchase orders (Phase 2)

- Snag management and document library (Phase 2)

- Milestone-based billing and payment request workflows (Phase 2)

- Variation / change request management (Phase 3)

- QuickBooks or other accounting system integration (Phase 3)

- Profit & loss analysis and advanced financial reporting (Phase 3)

- Mobile native application (iOS / Android) — web-responsive only in Phase 1

- Third-party payment gateway integration for client invoice payment

- Languages other than English (Arabic localisation to be agreed separately)

# 7.  Assumptions & Client Obligations

One Path's delivery of Phase 1 is conditional on the following assumptions. If any assumption proves incorrect or if the client's obligations below are not met, One Path reserves the right to adjust the timeline and/or cost accordingly.

| 1 | The client will provide timely feedback and approvals during UAT within the agreed windows. |
| --- | --- |
| 2 | Access to required third-party credentials (email SMTP, map API key) will be provided by the client before development of dependent modules begins. |
| 3 | Content (company logo, brand colours, terms and conditions text) will be supplied by the client within 5 business days of project kick-off. |
| 4 | Phase 1 scope is as described in this document. Any additional features or changes to described functionality will be assessed as change requests and may affect timeline and cost. |
| 5 | The subscription and billing engine for tenants (Stripe / payment gateway integration) is not in scope for Phase 1 unless explicitly agreed in writing. |
| 6 | The client will nominate a single point of contact with authority to provide approvals and sign off on deliverables. |
| 7 | Hosting infrastructure costs (cloud server, domain, SSL) are not included in the development fee and will be agreed separately. |
| 8 | The AI-assisted proposal cover letter feature uses the OpenAI API; API usage costs are billed at cost to the client or a fixed allowance is agreed in advance. |
| 9 | Languages and localisations beyond English (and Arabic if agreed) are out of scope for Phase 1. |
| 10 | Integrations with third-party accounting packages (e.g. QuickBooks) are scoped in Phase 3 and are not part of this sign-off. |

# 8.  Change Management

Any request to add, remove, or materially alter a feature described in this document after sign-off will be treated as a change request. One Path will provide a written impact assessment covering additional cost and timeline before any change is actioned. No change will be implemented without written client approval.

# 9.  Acceptance Criteria

Phase 1 is considered complete and accepted when all of the following are true:

- All modules listed in Section 3 are deployed and accessible in the production environment.

- The client's nominated UAT team has tested the platform against the agreed test scenarios and raised no outstanding critical or high-severity defects.

- All critical and high-severity defects raised during UAT have been resolved and verified by the client.

- The client has confirmed acceptance in writing (email or signed document) following the UAT sign-off period.

- Outstanding invoices for Phase 1 have been settled in accordance with the agreed payment schedule.

# 10.  Client Sign-Off

By signing this document, both parties confirm that the scope, deliverables, exclusions, and assumptions described herein are agreed and understood. The client authorises One Path to proceed with Phase 1 development on this basis.

| CLIENT AUTHORISATION |  |
| --- | --- |
| Full Name |  |
| Title / Position |  |
| Company |  |
| Date |  |
| Signature |  |
| ONE PATH — AUTHORISED SIGNATORY |  |
| Full Name |  |
| Title / Position |  |
| Date |  |
| Signature |  |

This document should be signed and returned to One Path before development commences. A countersigned copy will be provided to the client for their records.